Visual Augmentation of Audio Semantics for Accessibility — progress meeting

Adam Gavriely · 13 Sep 2026 · prototype complete, benchmark evaluated once, second evaluation pending

What the system does (30 seconds)

Input: a short video. Output: the same video with a side panel that shows a picture of each ambient sound a deaf viewer cannot hear and cannot see the source of — a siren, a baby crying, glass breaking — only while that sound is heard. Sounds whose source is visible on screen are deliberately not shown. No model is trained; the pipeline glues open foundation models, as the proposal specifies.

What is built

Audio events: BEATs (Microsoft, AudioSet-2M) replaced PANNs after a review found 11 of 14 visible errors were the detector mislabelling the sound.

Cross-modal reasoning: Qwen2.5-VL answers four bounded questions per sound from the frames around it — where is this, can the viewer see the source making the sound, what kind of sound is it, does it fit the place. The video qualifies the audio label; it never replaces it.

Generation: FLUX.1-schnell (proposal's named model), chosen over PixArt-Σ on a side-by-side. Pictures are events, not objects: "glass shattering", not "a glass".

Benchmark: 274 clips, 10–20 s, hand-tagged into the proposal's three scenarios plus a no-sound control.

Evaluation: proposal §6.1 exactly (VLM describes → LLM reference → independent LLM judge), two references (model-derived and human-grounded), three baselines (§7). Judge agreement κ = 0.75.

Results so far (100 clips × 3 systems; superseded configuration, re-run in progress)

Judge score 0–4, human-grounded reference: proposed 2.90, direct audio-to-image 3.14, audio captioning 2.79. The proposed system stays silent on 37% of clips and is right to do so 68% of the time by the human tags; it wins the ambient-environmental scenario (3.54 vs 3.36) and loses mixed-audio scenes (2.04 vs 3.00). The re-run with the current detector and generator is the number the report will carry.

What to show (10 minutes)

Demo videos: five random hard clips with a debug strip listing every detection, its confidence and the gate's verdict — makes the detector/gate/generator split visible per second.

Before/after: same clip, PANNs vs BEATs (printer → glass shatter; sheep → baby crying).

Generator sheet: the same prompts rendered by both generators.

Findings worth discussing

The gate's suppression is worth having; what it shows is bounded by the detector.

Five separate evaluation defects each produced a plausible number rather than an error (an abstention scored 2/4; a judge κ of 0.16 that was a parsing bug). Written up as a contribution.

A 7B model answering multiple-choice has a position bias; every yes/no question in the pipeline is asked in both orderings and only agreement counts.

The detector's vocabulary and its ear are the ceiling: a phone alert has no AudioSet class, and a siren under a film score is inaudible to BEATs except in close-up.

Questions for the supervisor

1. Reference. The proposal's model-derived reference penalises correct silence (it reports a sound as missing even when its source is on screen). Headline the human-grounded number, or report both?

2. Plausibility veto. The video may now veto a confident detection that does not fit the place (a horse at a quarry). This is an assumption; is it acceptable, or should the audio's word be final?

3. Ablation. The proposed system's gain includes the event-framed prompt as well as the video. Add a fourth arm (blind + event framing) to isolate the video's contribution?

4. Human evaluation. §6.2 is optional. A small study with DHH participants — worth the time, or out of scope?

5. Report scope. How much of the negative results and evaluation failures belongs in the report?

6. Timeline. Is what is here enough for submission, and what is the deadline he has in mind?

Next steps

Final evaluation run (BEATs + FLUX, ~14 h) → results table → technical report (days 8–9) → packaging.